Secuura × VIT POC

Prototype Delivery Plan

Internal Implementation Reference

This document covers the prototype delivery scope, team responsibilities, cost reality, and demo boundaries for the Secuura × VIT POC. It is an internal reference for the project team and supervisors, and accompanies the Architecture Reference Document.

# 1. Project Roadmap

### Phase 1

Identity, session creation, one-time upload tokens, transient storage.

### Phase 2

Durable workflow state, worker lease control, cleanup controller.

### Phase 3

Text PDF parsing, local OCR, canonical schema extraction.

### Phase 4

Spatial grounding and secure reviewer UI.

### Phase 5

VIT registry connector and connector broker.

### Phase 6

Trust engine with assurance-class timeout policy.

### Phase 7

Audit commitment service, append-only audit store, recovery vault.

### Phase 8

Network hardening, SIEM integration, security testing baseline.

### Phase 9

VC linkage for selected supported samples.

### Phase 10

Optional Cardano anchoring.

# 2. Resource and Cost Reality

The development environment runs entirely on Docker Compose on a single machine with no paid infrastructure required. The only optional external cost is a demo VM for approximately $20–30 for one month, and that cost is likely to be covered by student cloud credits.

## Free resources available to the team

- GitHub Student Developer Pack

- AWS Educate

- GCP free tier

- Open-source stack: PyMuPDF, pdfplumber, Tesseract, PaddleOCR, FastAPI, React, PostgreSQL

## Estimated out-of-pocket team cost

The estimated out-of-pocket cost for the full team is $0–45 total, depending on the availability of cloud credits and whether a short-lived demo VM is required. Split across 5 students, this remains a minimal prototype delivery cost.

# 3. Demo Scope and Honest Boundaries

The Architecture Reference Document describes the full production control model. This Prototype Delivery Plan covers how that model is demonstrated through the prototype, which implements the core verification flows and trust logic on delivery-ready prototype infrastructure. Infrastructure-heavy elements are mocked or simulated where noted, but the security reasoning, trust model, audit design, and content-minimised retention controls remain the governing architecture for the system. This framing can be stated directly during the demo to distinguish what is live in the prototype from what is a production target.

## Live and Demonstrable on Demo Day

- upload flow and one-time token

- PDF extraction and OCR

- spatial grounding with viewer highlights

- trust engine decisions with reason codes

- connector broker with mock connectors returning structured responses

- audit commitment and signed receipt generation

- secure deletion of content after session close

## Mocked or Deferred to Production Phase

- real VIT registry integration

- real VC issuer integration

- enterprise identity and SSO

- hardware key management

- live blockchain anchoring

- production orchestration infrastructure

## Demo Day Preparation Note

Live OCR processing on a free-tier or student VM carries a real failure risk during the demo. To guarantee reliable demonstration of the spatial grounding and trust engine logic, the team should prepare as follows before demo day:

- Select two or three specific PDF samples in advance and run the full extraction and grounding pipeline on those samples on the development machine, not on the demo VM

- Cache the extraction results and bounding box coordinates for each sample

- On demo day, serve those cached results through the live trust engine and audit commitment flow

- The extraction and OCR are genuinely implemented; that is, they ran during pre-processing, not live in front of the audience

- The trust engine, connector broker, audit commitment, and secure deletion must execute live during the demo

This approach demonstrates the full system logic reliably without depending on free-tier compute to process a PDF in real time under presentation conditions.

# 4. Milestones and Success Criteria

### Milestone 1 — Controlled intake

Success: secure upload token lifecycle, file-size enforcement, malformed PDF rejection, partial-upload cleanup.

### Milestone 2 — Deterministic extraction

Success: text-PDF extraction and local OCR fallback working with canonical field mapping.

### Milestone 3 — Grounded evidence

Success: reviewer can see temporary page-level evidence for extracted fields.

### Milestone 4 — High-assurance verification

Success: VIT transcript path reaches Green only on trusted match; mandatory-connector timeout returns Red.

### Milestone 5 — Content-minimised retention

Success: document and derived artifacts are absent from persistent stores after session close; purge status recorded.

### Milestone 6 — Privacy-preserving auditability

Success: signed receipt validation works; commitment and sealed nonce separation verified; routine audit requires no document.

### Milestone 7 — Reliability and recovery

Success: PostgreSQL-backed session state preserves cleanup ownership across service restarts; worker crash recovers safely; backup and restore of the single PostgreSQL container is tested.

### Milestone 8 — Security validation

Success: SAST, dependency scanning, DAST, and parser fuzzing completed; known findings documented and prioritised. Penetration test is recommended before any production pilot and is out of scope for the prototype phase.

# 5. Implementation Feasibility

## Part 1 — Team Responsibility Table

| Component | Owner |
| --- | --- |
| Backend core including session service, upload token, FastAPI skeleton, and Docker Compose setup | Backend Engineer |
| Extraction pipeline including PyMuPDF, OCR, canonical schema, and field normalisation | Extraction Engineer |
| Connector framework including broker interface, VIT mock, VC mock, and trust engine logic | Integration Engineer |
| Frontend including React viewer, PDF rendering, grounding highlights, and trust result display | Frontend Engineer |
| Audit and security including PostgreSQL schema, audit receipt, HMAC commitment, cleanup controller, and log redaction | Audit and Security Engineer |

## Part 2 — Phase Feasibility Table

| Phase | Description | Feasibility Rating | Estimated Time |
| --- | --- | --- | --- |
| Phase 1 | Identity, session creation, one-time upload tokens, transient storage | Easy | 1 week |
| Phase 2 | Durable workflow state, worker lease control, cleanup controller | Medium | 1–1.5 weeks |
| Phase 3 | Text PDF parsing, local OCR, canonical schema extraction | Medium | 1.5–2 weeks |
| Phase 4 | Spatial grounding and secure reviewer UI | Medium | 1.5 weeks |
| Phase 5 | VIT registry connector and connector broker | Easy | 1 week |
| Phase 6 | Trust engine with assurance-class timeout policy | Medium | 1 week |
| Phase 7 | Audit commitment service, append-only audit store, recovery vault | Medium-Hard | 1.5–2 weeks |
| Phase 8 | Network hardening, SIEM integration, security testing baseline | Medium-Hard | 1–1.5 weeks |
| Phase 9 | VC linkage for selected supported samples | Medium | 1 week |
| Phase 10 | Optional Cardano anchoring | Medium | 0.5–1 week |

Note: Phases 1–7 are core demo scope. Phases 8–10 are stretch goals and should be treated as optional.

## Part 3 — Timeline Statement

Development occurs part time alongside coursework. The total estimated timeline is 10–14 weeks, and the core demo scope is achievable within that window if Phases 8–10 are deprioritised.